**Canvas Implementation Timetable**

✔ Done, Θ Coming

|  |
| --- |
| **2015 - 2016 Milestones** |
| **Fall 2015** | * ✔ **Start**: Canvas Certification Training
* ✔ Live Pilot OEI Courses in Canvas
* Θ Etudes to Canvas Migration Tool available in December
 |
| **Winter 2016** | * Θ **Start**: Voluntary use of Canvas for scheduled classes
 |
| **Spring 2016** | * Θ All online and hybrid classes must be offered via Etudes or Canvas, and must be accessible
 |
| **2016 - 2017 Milestones** |
| **Fall 2016** | * Θ **Target**: Online and hybrid classes use Canvas
 |
| **Spring 2017** | * Θ Last quarter to use Etudes for scheduled classes and migrate any inactive courses from Etudes to Canvas
 |
| **Summer 2017** | * Θ **Deadline**: All online and hybrid classes must use Canvas
 |
| **2017 - 2018 Milestones** |
| **Spring 2018** | * Θ Last quarter with access to archived Etudes course sites
 |