**Canvas Implementation Timetable**

✔ Done, Θ Coming

|  |  |
| --- | --- |
| **2015 - 2016 Milestones** | |
| **Fall  2015** | * ✔ **Start**: Canvas Certification Training * ✔ Live Pilot OEI Courses in Canvas * Θ Etudes to Canvas Migration Tool available in December |
| **Winter  2016** | * Θ **Start**: Voluntary use of Canvas for scheduled classes |
| **Spring  2016** | * Θ All online and hybrid classes must be offered via Etudes or Canvas, and must be accessible |
| **2016 - 2017 Milestones** | |
| **Fall  2016** | * Θ **Target**: Online and hybrid classes use Canvas |
| **Spring  2017** | * Θ Last quarter to use Etudes for scheduled classes and migrate any inactive courses from Etudes to Canvas |
| **Summer  2017** | * Θ **Deadline**: All online and hybrid classes must use Canvas |
| **2017 - 2018 Milestones** | |
| **Spring  2018** | * Θ Last quarter with access to archived Etudes course sites |