Meeting Minutes

February 24, 2015

President’s Conference Room

3:30 p.m. – 4:30 p.m.

Attendees: Linda Robinson, Dan Svenson, Brenda Davis-Visas, Yulia Yukina,

Cc: Bob Cormia, Gillian Schultz, Deanna Woodman,

Yulia Yukina, Jennifer Mahato, Susan Boraston

Guest: Karen Lauricella, District Director of Environmental Health & Safety

- Introductions.

- Student Sustainability Interests (Y. Yukina) No update.

- Energy Update - No update.

- Litterati, jeff@litterati.org (B. Visas) –Litterati is litter that has been photographed, disposed of and the photo sent to Jeff Kirshner to be used in a photo collage. Jeff will be at the Foothill campus, Earth Day, Wednesday, April 22, 2015, 12:00-1:00 in the Hearthside Lounge. Please bring your students, and share this information with other faculty.

- Native Garden (D. Svenson) –The Hort 80 internship class has been working in the garden applying mulch. F. Nicolli is working on installing irrigation in the garden. D. Svenson mentioned there is a composting class and will send B. Visas further information to include in the sustainability management plan.

- Foothill Sustainability Management Plan – Team Members please review the original plan so you can advise on new goals. To access the original plan go to http://www.foothill.edu/sustainability/FHsmp.pdf. A draft of the new goals are attached to the meeting minutes. Please review and if you have suggestions, please forward to B. Visas no later than March 12, 2015.

- Construction Update (B. Visas) –

    - Gas Line – loop road closed this Friday 2/27/15 12:30 p.m. – 5:00 p.m.

Gas main shutdown Monday, 3/30/15

B5200 Asphalt Complete by 3/6/15

    - Library – demolition started. Still negotiating 3 month delay.

    - Student Services Building & Bridge Painting – Summer 2015

    - Smithwick Door Replacement – Spring 2015

    - Fire Alarm Phase Audible testing schedule distributed. Project completion April 2015.

    - Gender Neutral restroom signs installed in B1900 and 2100 Wednesday, 2/25/15

    - Signage Phase II Fabrication in process.

    - Additional signage package being put together

    - Magnets at Doors in place by start of Spring quarter

    - B1900 IMPO (Server Room enlargement) Design drawings are in progress. Working through scope creep.

    - B5600 Roofing Project – Design drawings are in progress. Summer 2015 work.

    - B5400 Roofing Project – Design drawings are in progress. Cost estimates indicate we will not be able to do this project this summer due to budget constraints.

    - Education Center – Construction contract going to Board in March for approval.

- Sustainability Meetings   are schedule the last Tuesday of the month, usually in the President’s conference room. The next meeting will land in the spring break. We will not meet in March, but will be finalizing the Sustainability Management Plan revisions.

www.foothill.edu/sustainability